## Slide 1: EDT200 TE Weekly Report _WK40 (Brian)
Project Status
Pic: Brian/TE
Highlight ( NV Diagnostic Validation )
Pic: Brian/TE
  Support DIAG NPI/MP Validation All Model
  Support Production Testing & Inline-Debugging
  Maintain fresh/re-work MO for PD Testing
  Monitor and replace damaged RJ45 at POD5.
  Create new SOW in TE DL Process
  Learn and familiarize Strata Testing at N2 Site
  [PG548] – POD4 Support New Build Rack
    09/29~ 10/01 – Cable Routing at POD 4 PG548 54 racks – Completed
    Rack 27 ~ 30 – Strata Rack Build 4 racks- Ongoing
    Purpose : Support Build New Rack use for PG548 MP Automation
  [PG548] – PD/FAE Support
    09/29 ~ 10/02: Support the FAE Department with PCIe FW flashing for the EC_814 error - Ongoing
    Purpose :To resolve the issue and support the FAE team in continuing repair and testing activities.
    09/29 ~ 10/02: Support PD/FAE maintain MO in Fusioneye/Odin ( 8 pcs)
    Purpose : To assist PD and FAE testing use correct diag to avoid delays and issues.
  [PG548] – Validation Support
    10/01 – Remove 18 pcs tray use in FCT Loop Validation
    9/29 ~ 30 – Borrow 2 DUT of GB300(900-2G548-0081-001) and setup at POD5 used for validation